________________________

Chairman Phil Mendelson

A PROPOSED RESOLUTION

________

IN THE COUNCIL OF THE DISTRICT OF COLUMBIA

________________

To declare the existence of an emergency with respect to the need to amend the Omnibus Barry Farm Redevelopment Act of 2022 to authorize the Surveyor to record the street and alley closing and dedication plats in multiple phases.

RESOLVED BY THE COUNCIL OF THE DISTRICT OF COLUMBIA, That this resolution may be cited as the “The Omnibus Barry Farm Redevelopment Clarification Emergency Declaration Resolution of 2026”.

Sec. 2. (a) On September 20, 2022, the Council approved the “Omnibus Barry Farm Redevelopment Act” (D.C. Law 24-192; 69 DCR 15293)(“Barry Farm Redevelopment Act”). The Barry Farm Redevelopment Act included provisions in Sections 2 and 3 requiring the Surveyor to record street and alley closing plats and street and alley dedication and designation plats in multiple phases to facilitate the phased nature of the development project and mitigate the adverse impacts of street and alley closures on vehicular and pedestrian traffic flows.

(b) While the development project has made significant progress, including completion of the Asberry at Barry Farm in 2024, and ongoing construction of the Edmonton, the project has experienced delays that require an amendment to the Barry Farm Redevelopment Act to set new deadlines for the recordation of the street and alley closing plats and the street and alley dedication and designation plats.

Sec. 3. The Council of the District of Columbia determines that the circumstances enumerated in section 2 constitute emergency circumstances making it necessary that the Omnibus Barry Farm Redevelopment Clarification Emergency Amendment Act of 2026 be adopted after a single reading.

Sec. 4. This resolution shall take effect immediately.